OPENAIR

Software Development Life Cycle

Stage 1 — Project Planning Document

github.com/TgkCapture  |  April 2026

Prepared by: TgkCapture (github.com/TgkCapture)

Version: 1.0  |  Status: Draft

# 1. Project Overview

OpenAir is an open-source, cross-platform mobile streaming application designed for any broadcaster — TV stations, radio networks, or streaming media organizations worldwide. It provides a unified digital platform enabling audiences to access broadcast content on their mobile devices, and can be self-hosted and customized by any media organization.

## 1.1 Project Goal

Build a feature-rich mobile streaming application for Android and iOS platforms that allows users to:

- Live stream TV channels configured by the broadcaster

- Live stream radio channels configured by the broadcaster

- Access Video on Demand (VOD) content and archived programmes

- Listen to podcasts published by the broadcaster

- View advertisements, promotions, and programme schedules

- Access premium/paid content through a configurable freemium subscription model

## 1.2 Project Stakeholders

| Stakeholder | Role | Responsibility |
| --- | --- | --- |
| Broadcaster / Organization | Project Sponsor | Configure branding, content, subscription tiers, and feature flags |
| Admins / Content Managers | Content Controllers | Toggle free/paid content, manage uploads and live streams |
| Development Team | Builders | Design, develop, test, and deploy the application |
| End Users (Public) | Primary Users | Consume live streams, VODs, podcasts |

# 2. Feasibility Study

A feasibility study was conducted across five dimensions to assess project viability:

| Dimension | Assessment | Details |
| --- | --- | --- |
| Technical | ✅ Feasible | HLS/RTMP streaming, Flutter (mobile), Go (backend) — proven stack for streaming |
| Financial | ⚠️ Requires Budget | CDN, media server, cloud hosting, developer salaries — costs must be allocated |
| Time | ✅ Feasible | MVP achievable in 4–6 months with a dedicated small team (~18 weeks total) |
| Operational | ✅ Feasible | Designed to plug into any broadcaster's existing content pipeline via configurable admin tools |
| Legal | ✅ Low Risk | Each broadcaster deploying OpenAir is responsible for their own content rights |

# 3. Proposed Technology Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Mobile Frontend | Flutter (Dart) | Single codebase for Android & iOS; excellent performance and rich UI capabilities |
| Backend / API | Go (Golang) | High concurrency, low memory footprint — ideal for real-time streaming workloads |
| Streaming Server | Nginx-RTMP + HLS | Industry standard for live TV and radio streaming; low latency |
| Database | PostgreSQL | Reliable relational database for users, subscriptions, and content management |
| Cache | Redis | Session management, stream metadata caching, and fast data retrieval |
| CDN | Cloudflare / AWS CloudFront | Fast content delivery optimized for African networks |
| Media Storage | AWS S3 / Backblaze B2 | Scalable storage for VOD content, podcasts, and promotional material |
| Admin Dashboard | React.js | Web-based admin panel for content managers and administrators |
| Authentication | JWT + OAuth2 | Secure login with optional social sign-in support |
| Payments | Stripe + Airtel Money / TNM Mpamba | International card payments and local Malawi mobile money integration |

# 4. Risk Assessment

| Risk | Severity | Mitigation Strategy |
| --- | --- | --- |
| Poor internet connectivity in Malawi | High | Implement adaptive bitrate streaming (ABR) and a dedicated low-bandwidth mode |
| Content licensing or rights issues | Medium | Legal review of all content before launch; document ownership agreements |
| Scope creep during development | High | Lock MVP feature set early; use Agile sprints to control scope |
| Server overload during peak broadcasts | High | Scalable cloud infrastructure with auto-scaling and load balancing |
| Low user adoption at launch | Medium | Simple UX design, free tier, marketing campaign, and beta testing |
| Payment gateway integration complexity | Medium | Start with Airtel Money/Mpamba for local; add Stripe in Phase 2 |

# 5. Resource Plan

## 5.1 Team Composition

| Role | Count | Responsibilities |
| --- | --- | --- |
| Mobile Developer (Flutter) | 1–2 | Build Android & iOS mobile application |
| Backend Developer (Go) | 1 | API development, streaming server, database management |
| UI/UX Designer | 1 | Wireframes, prototypes, and design system |
| Project Manager | 1 | Coordination, timelines, stakeholder communication |
| QA Engineer | 1 | Testing across devices, platforms, and network conditions |
| DevOps Engineer | 1 (Part-time) | CI/CD pipeline, cloud infrastructure, monitoring |

## 5.2 Infrastructure & Tools

- Cloud Provider: AWS or DigitalOcean

- Version Control: GitHub — github.com/TgkCapture/openair (code + documentation wiki)

- Project Management: GitHub Projects

- Design Tools: Figma

- Communication: Slack

- Documentation: GitHub Wiki + Word/PDF deliverables per SDLC stage

# 6. High-Level Project Roadmap

| # | Phase | Duration | Key Deliverables |
| --- | --- | --- | --- |
| 1 | Planning | 2 weeks | Project Charter, Feasibility Report, Risk Register |
| 2 | Requirements Analysis | 2 weeks | Functional & Non-Functional Requirements Document, Use Cases |
| 3 | System Design | 3 weeks | Architecture Diagrams, DB Schema, UI Wireframes, API Spec |
| 4 | Implementation | 6 weeks | Working mobile app, backend API, admin dashboard |
| 5 | Testing & QA | 2 weeks | Test Reports, Bug Fixes, UAT Sign-off |
| 6 | Deployment | 1 week | App Store Release (Android + iOS), Server Deployment |
| 7 | Maintenance | Ongoing | Bug fixes, feature updates, performance monitoring |
|  | TOTAL ESTIMATED | ~18 weeks | Full production-ready application |

# 7. Business / Monetization Model

## 7.1 Freemium Model

The application will operate on a freemium model with the following content tiers:

| Tier | Free Content | Premium (Paid) Content |
| --- | --- | --- |
| Access | Available to all registered users at no cost | Requires active paid subscription or per-content purchase |
| Content | Live TV streams, Live Radio, Basic VODs | Exclusive VODs, Special Programmes, Premium Podcasts |
| Control | Default for all content | Admin/Manager toggles content to paid via dashboard |

## 7.2 Payment Channels

- Airtel Money (Malawi) — primary local payment method

- TNM Mpamba (Malawi) — secondary local payment method

- Stripe — international card payments (Phase 2)

# 8. Documentation Strategy

The project will maintain comprehensive documentation throughout the SDLC using the following approach:

| Method | Tool | Purpose |
| --- | --- | --- |
| Code Repository | GitHub | Source control, version history, pull requests, code reviews |
| Technical Docs | GitHub Wiki | Architecture decisions, API documentation, setup guides |
| Formal Deliverables | Word (.docx) / PDF | One document per SDLC stage — formal project record |
| Project Tracking | GitHub Projects | Sprint planning, task management, issue tracking |

# 9. Stage 1 Deliverables Checklist

| Deliverable | Status | Owner |
| --- | --- | --- |
| Project Goal & Scope Definition | ✅ Complete | PM |
| Feasibility Study (5 dimensions) | ✅ Complete | PM |
| Stakeholder Identification | ✅ Complete | PM |
| Risk Register | ✅ Complete | PM |
| Resource Plan | ✅ Complete | PM |
| Technology Stack Decision | ✅ Complete | Tech Lead |
| High-Level Project Roadmap | ✅ Complete | PM |
| Business / Monetization Model | ✅ Complete | Management |
| Documentation Strategy | ✅ Complete | PM |

✅ Stage 1: Planning — COMPLETE

Next: Stage 2 — Requirements Analysis